# Weekly Update

HMD look-ahead bias fix and 5-seed re-run (code-review items #2 and #3)

## Summary

We took two high-severity code-review issues from diagnosis through to a fix and a full re-run, and we now have a result we can stand behind. The core conclusion of the two-stage approach holds after the fix: the neural-network stage (GRU-small) still contributes a real, positive increment on top of the HMD baseline.

## The bug

The HMD feature family (centered on stock_time_mean_diff, which drives both the Stage 1 baseline and the Stage 2 target) was built with two different algorithms across splits. The training split used a causal 10-day rolling mean with a one-day shift, looking only at past days, while validation and test used a single frozen mean computed over the whole training set. That frozen construction looks ahead within its own window, so the same feature carried different quality on the training side versus the evaluation side, the metrics were not comparable, and the earlier anomalies followed (test scoring above validation, training loss above validation loss). Our fix removes the look-ahead bias by putting all three splits on the same causal yardstick.

## What we did

We re-ran the Stage 2 pipeline under three HMD constructions, changing only that one variable and holding the feature set, scaler, model, training, and evaluation code fixed:

- Original (control): the buggy construction, kept to confirm we reproduce the prior numbers exactly before changing anything.

- Fix A (frozen mean, referred as alaw): a frozen full-training mean applied to all three splits, the previous team’s intended fix.

- Fix B (rolling window, referred as blaw): the causal rolling-window construction applied to all three splits, consistent everywhere and closest to live trading.

Each construction ran over 5 seeds, reported as mean ± standard deviation. The control reproduced the prior headline exactly (HMD-only IC 0.8240), which confirms the re-run is faithful to the original code rather than a separate reimplementation.

## Results

The neural-network increment (GRU+HMD minus HMD-only) is positive under all three constructions (+0.024 to +0.034 in level space), and in every case it is several times larger than its seed-to-seed variation, so it is statistically stable rather than noise. Under Fix B, the cleanest and most realistic construction, the increment is largest and the honest return-space signal is also highest (test IC 0.29), with the smallest variance across seeds. The earlier “test above validation” anomaly disappears under Fix B, where validation and test are essentially equal with validation slightly ahead, the expected direction. The absolute magnitude of the increment is modest, in line with our prior findings and the literature, but it is real.

Summary across 5 seeds (mean ± std)

| Variant | Val IC (return) | Test IC (return) | HMD-only IC (level) | IC delta (level) |
| --- | --- | --- | --- | --- |
| Original (buggy) | 0.2668 ± 0.0140 | 0.2551 ± 0.0180 | 0.8240 | +0.0237 ± 0.0030 |
| Fix A (frozen) | 0.2386 ± 0.0136 | 0.2380 ± 0.0077 | 0.8240 | +0.0235 ± 0.0017 |
| Fix B (rolling) | 0.2952 ± 0.0055 | 0.2908 ± 0.0085 | 0.7908 | +0.0338 ± 0.0042 |

Seed-independent baselines (level space): HMD-only IC 0.8240 and persistence IC 0.6143 for Original and Fix A; HMD-only IC 0.7908 and persistence IC 0.6143 for Fix B.

Per-seed detail (IC delta = HMD+GRU minus HMD-only, level space)

| Variant | Seed | Val IC (ret) | Test IC (ret) | Test R² (ret) | HMD+GRU IC (lvl) | IC delta (lvl) |
| --- | --- | --- | --- | --- | --- | --- |
| buggy | 42 | 0.2540 | 0.2431 | 0.1071 | 0.8503 | +0.0263 |
| buggy | 0 | 0.2835 | 0.2776 | 0.1004 | 0.8508 | +0.0268 |
| buggy | 1 | 0.2801 | 0.2704 | 0.1027 | 0.8490 | +0.0251 |
| buggy | 2 | 0.2686 | 0.2565 | 0.0942 | 0.8443 | +0.0203 |
| buggy | 3 | 0.2478 | 0.2279 | 0.0641 | 0.8438 | +0.0198 |
| alaw | 42 | 0.2265 | 0.2314 | 0.0513 | 0.8476 | +0.0237 |
| alaw | 0 | 0.2216 | 0.2308 | 0.0378 | 0.8495 | +0.0255 |
| alaw | 1 | 0.2447 | 0.2343 | 0.0783 | 0.8453 | +0.0213 |
| alaw | 2 | 0.2599 | 0.2510 | 0.0723 | 0.8490 | +0.0251 |
| alaw | 3 | 0.2402 | 0.2424 | 0.0514 | 0.8458 | +0.0218 |
| blaw | 42 | 0.2994 | 0.3067 | 0.1549 | 0.8285 | +0.0377 |
| blaw | 0 | 0.2907 | 0.2842 | 0.1442 | 0.8211 | +0.0303 |
| blaw | 1 | 0.2966 | 0.2910 | 0.1330 | 0.8217 | +0.0309 |
| blaw | 2 | 0.2871 | 0.2829 | 0.1407 | 0.8206 | +0.0299 |
| blaw | 3 | 0.3020 | 0.2890 | 0.1564 | 0.8307 | +0.0400 |

## Next steps

- Re-run the full 12-model bake-off on the fixed pipeline to check whether GRU-small remains the best model after the fix (in progress).